## Slide 1: Communication Plan
Event | Level | Purpose | Media | Responsible Persons | Date | Status
Presentation of Information | Pre-Project | Delivery of company information | Presentation and Email | CEO, Head of Sales | 2017-03-07 | Complete
Presentation of proposal | Conception | Delivery of proposal | Presentation and Email | CTO, Head of Sales | 2017-03-08 | Complete
Presentation of project planning | Planning | Delivery of project planning | Presentation and Email | Company management | 2017-03-09 | Ongoing
Information requests | Development | To share information | Email | Project manager | On demand | Ongoing
Change request | Development | Request of requirement changes | Email/Phone/Meeting | Company management | On demand | Ongoing
Status meeting | Development | To share information | Meeting | Company management | Daily | Ongoing
Presentation of final product | Finalization | Delivery of Software | Presentation | Company management | 2017-03-20 | In planning

## Slide 2: Internal Communication
Version control by Github
Easy work coordination by centralization of developer team in one office

## Slide 3: Cost Plan
Man hour rate 90 €
Approximation of 175 man hours
Overall fix cost of 15750 € to meet all initial requirements
New budget negotiations for any additional requirements