## Slide 1: Cost Plan
risk | monitoring/control | response | impact | likelihood
Matsecom goes bankrupt | - | immediately stop or pause development and look for components, that can be used in future projects | very high / cost | very low
Illness | Make your employees have a healthy lifestyle | overtime for other employees / hire external sources | medium / time | high
Code loss | Use version control (git) | write new code | very high / time | very low
New requirement | Test requirement and get an estimate | implement or reject requirement | high / time | high
Existing requirement proves to be wrong | During development test all requirements | change existing requirement and adapt code | high / time | high
Hardware defect | Use fairly new and maintained hardware | Buy new hardware | low /cost | low
Wrong time estimates | Check development according to time plan | Edit time plan | high / time | high
Data leak | Secure data storage via authentication and encryption | Use legal measures | medium / cost | very low