## Slide 1: Communication Plan
Event | Level | Purpose | Media | Responsible Persons | Date | Status
Presentation of project planning | Planning | Delivery of project planning | Presentation and Email | Company management | 2017-03-09 | Complete and according to plan
Information requests | Development | To share information | Email | Project manager | On demand | Complete and according to plan
Change request | Development | Request of requirement changes | Meeting | Company management | 2017-03-10 | Complete and according to plan
Status meeting | Development | To share information | Meeting | Company management | 2017-03-10 | Complete and according to plan
Presentation of final product | Finalization | Delivery of Software | Presentation | Company management | 2017-03-20 | Ongoing

## Slide 2: Internal Communication
Easy work coordination by centralization of developer team in one office
Daily team meetings
    Conclusion: All communication worked and was not a problem to the project